**Sprint Planning:**

In the Scrum framework, Sprint planning is an event where our team determines the product backlog items we will be developing on during that sprint and discusses their eventual plan to complete those items in the product backlog.

Total coursework duration : 1 month and 2 weeks

Sprint duration : 5 days = 1 week

Working hour (a day) : 8 hours

Total sprints : 6

**For each sprint:**

8\*5 = 40 hours, every member will work in a sprint

Working hours of all roles in one sprint = 5\*40 = 200 hours

Total group work working time = 200\*6 = 1200 hours

Working hours for a member in a sprint = 6\*5 = 30 hours

Actual working hours of all members in one sprint = 5\*30 = 150 hours

Actual total working hours in total coursework = 150\*6 = 900 hours

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ***Tas*k *Name*** | ***Story Points*** | ***Start date*** | ***End date*** | ***Duration*** | ***Status*** |
| **Sprint-1** | 21 | **19.09.2020** | **25.09.2020** | **7 days** | Complete |
| Setup SharePoint | 8 |  |  | 2 | Complete |
| Home page | 13 |  |  | 3 | Complete |
| **Sprint-2** | **21** | **26.09.2020** | **02.10.2020** | **7 days** | Complete |
| course details Page | 21 |  |  | 5 | Complete |
| **Sprint-3** | **21** | **03.10.2020** | **09.10.2020** | **7 days** | Complete |
| Enquiry page | 21 |  |  | 5 | Complete |
| **Sprint-4** | **21** | **10.10.2020** | **16.10.2020** | **7 days** | Complete |
| Student research | **21** |  |  | 5 | Complete |
| **Sprint-5** | **21** | **17.10.2020** | **23.10.2020** | **7 days** | Complete |
| News post | 13 |  |  | 3 | Complete |
| About Page | 8 |  |  | 2 | Complete |
| **Sprint-6** | **16** | **24.10.2020** | **30.10.2020** | **7 days** | Complete |
| History Page | **8** |  |  | 2 | Complete |
| Contact information | **8** |  |  | 3 | Complete |